Housing and Technical Resources
# Strategic Housing Investment Plan 2025-2030

## Index
1	Introduction –
1.1	Purpose
1.2	Background
1.3	South Lanarkshire Council Homes+ Target
1.4	Market impact on the programme
1.5	SHIP 2025-30 framework
1.6	Consultation and collaboration
1.7	Equalities
1.8	Strategic Environmental Assessment
2	Context
2.1	National strategic housing investment and delivery framework
2.1.1	Housing to 2040
2.1.2	Programme for Government
2.1.3	Housing supply targets
2.1.4	Town Centre Regeneration
2.1.5	Second homes
2.1.6	Empty homes
2.1.7	Climate change and sustainable housing development
2.1.8	Community Plan 2022-2032
2.2	Local strategic housing investment and delivery framework
2.2.1	South Lanarkshire Local Development Plan 2
2.2.2	Community growth areas land supply
2.2.3	Local Housing Strategy (LHS)
2.2.4	Housing Need Demand Assessment (HNDA)
3	Meeting housing need and improving quality of life
3.1	South Lanarkshire Council’s programme
3.2	Registered Social Landlords completions
3.3	Private housing completions
3.4	Homelessness and Rapid Rehousing Transition Plan 2019-24
3.5	A progressive housing approach
3.6	Wheelchair user housing targets
3.7	Larger homes
3.8	Gypsy/Travellers
3.9	Veterans and the armed forces community
3.10	Care Experienced Young People
3.11	Child Poverty
4	SHIP 2025-2030 delivery
4.1	SHIP tables and development priorities
4.2	Site prioritisation criteria
4.3	Financial resources
4.4	South Lanarkshire Council contributions
4.5	Private developer contributions
4.6	Organisational capacity
4.7	How to comment on the SHIP

Table 1:	Development priorities Years 1 to 5 (2025-2030)
Table 2:	Council Tax on second and empty homes
Table 3:	Private developer contributions

### 1 Introduction

#### 1.1 Purpose
The Strategic Housing Investment Plan (SHIP) is a five-year plan that sets out affordable housing development priorities within a local authority area to guide the way in which Scottish Government funding and other resources are allocated to achieve Local Housing Strategy (LHS) outcomes. It is refreshed and submitted to the Scottish Government every year.

#### 1.2 Background
This SHIP covers the period 2025-2030 identifying potential sites which will support the strategic objective delivery of affordable housing across South Lanarkshire. The development of the SHIP 2025-2030 has been based on the Resource Planning Assumptions noted in section 4.3 below, financial resources, along with consideration of the following mechanisms identified in the Scottish Government’s Infrastructure Investment Plan for Scotland 2021/22 to 2025/26, which include:

- Over £3.3 billion allocated to deliver more affordable and social homes, helping to create great places, and continuing to ensure the right types of homes in the right places to support Local Housing Strategies and regional development priorities.
- Investing £275m to support community led regeneration and town centre revitalisation as part of a new Place Based Investment Programme.
- £525m investment in City Region and Regional Growth Deal programme to bring long term approaches to improving regional economies, harness additional investment, create new jobs, and accelerate inclusive and sustainable economic growth.
- A £250m capital investment in support of Place, community led regeneration, town centres and 20-minute neighbourhoods.
- £20m Gypsy/Traveller Additional Accommodation Fund to provide more and better accommodation for Gypsy/Traveller communities.

Building on its affordable housing supply programme, the Scottish Government aims to create sustainable economic growth and address homelessness through existing and new initiatives including increasing the supply of accessible affordable homes across all tenures with appropriate community infrastructure. The SHIP is a key document for directing resources to achieving the delivery of affordable housing.

#### 1.3 South Lanarkshire Council target
The council’s Executive Committee of 30th November 2022 approved an affordable housing supply target aiming to deliver an additional 1,300 council homes by March 2027. This will be delivered through a combination of new council homes and the acquisition of existing homes from the market, with the new sites set out within the SHIP 2025-30.

#### 1.4 Market impact on the programme
The Scottish Social Housing Tender House Price Index (SSHTPI) measures the movement in construction costs of social housing in Scotland. The index is based on analysing the construction costs in accepted tenders for affordable housing. Over recent years prices have been volatile due to external global factors including the global pandemic, war in Ukraine, material shortages, and house building firms entering administration. Whilst the Index shows a steady increase in prices over past years since 2015, prices rose more sharply during 2020-2023 with prices peaking during 1Q 2023-24.

Looking at the most recent SSHTPI for 4Q 2023-2024 (published Sept 24) tender prices are now showing a decrease of 2.7% from the previous quarter and have declined by 10.0% compared with the same quarter in 2022-2023, showing a downward trend since 1Q 2023-2024. The index has fallen in each of the last three quarters and in 4Q 2023-2024 is 13.1% below its peak in 1Q 2023-2024.
Underlying construction costs of labour, materials, and plant, as measured by the BCIS General Building Cost Index, rose 0.9% quarter-on-quarter in 4Q 2023-2024 and by 3.4% compared with the same quarter a year earlier.
Over the year to 4Q 2023-2024 underlying inflation, as measured by the Consumer Prices Index (CPI), rose by 3.6%
This year has also seen Stewart Milne Homes, Merchant Homes and First Endeavour enter administration. All of these developers had interest in sites across South Lanarkshire, and appointed local subcontractors, and suppliers to tender for works in the area. The impact of this means that even if the firms may not have direct contract with the council, these actions will ripple effects through the local property market.
In relation to the purchase of properties on the open market, fluctuations in that area have an impact on the purchase of properties including price and availability of properties to buy. From the most recent HM Land Registry publications (published September 2024) the provisional average house price in South Lanarkshire in July 2024 was £171,000. This was higher than the average of £164,000 in July 2023 (revised), a 4.5% rise.
Across Scotland, the average house price in July 2024 was £199,000, which was more than a year earlier (£188,000). In the year to July 2024, the average price for detached properties in South Lanarkshire rose by 7.8%, while the average price for flats increased by 1.4%.
Whilst the council will continue to monitor costs and property market evidence for future delivery to ensure the council delivers on the Home+ programme based on best value for all, this is not deliverable in isolation and many external factors can have an adverse impact on long term programme planning.

#### 1.5 SHIP 2025-2030 framework
The SHIP has been developed to meet relevant Scottish Government guidance and specific requirements set out in “Guidance on Preparing Strategic Housing Investment Plans – More Homes Division Guidance Notes 2024/01 (MHDGN 2024/01)”.

The assumptions and forecasts set out in the appendix tables are based on information available at the time of preparation and will be subject to refinement as projects are developed. Strategic Local Programme Agreements (SLPAs) are reviewed and reissued annually. This process takes account of progress of sites and allows new projects, drawn from the SHIP, to be included in the programme if additional funding becomes available, or particular sites prove to be unviable.

The Scottish Government monitors delivery of affordable housing via the Affordable Housing Supply Programme (AHSP).SLPAs in turn form the basis for RSL and Local Authority Programme agreements and become the primary mechanism for delivery of the Affordable Housing Supply Programme.

A key focus for this year’s update will be to maximise opportunities to bring forward town centre sites to assist in achieving the councils additional home target. In addition, the council continues to explore other opportunities to enhance the volume and scale of prospective sites to build on work done to date which has included:
- Publication of notice through Public Contracts Scotland specifying the details of sites and locations for which the council is seeking, enabling developers to bring forward potential sites for development. This has identified a number of sites which have been included in the Table 1 - Development priorities Years 1 to 5 (2025-2030).
- Working strategically with community planning partners to identify potential public sector partner owned sites or assets that could be transferred, purchased, or repurposed by the council or its RSL partners to support housing-led regeneration and the delivery of wider corporate objectives.
- Working with council services to identify existing Housing Revenue Account land and potential privately owned sites which the council or its RSL partners could purchase to support development.
- Effective and increased use of the recently expanded Market Purchase Scheme, enabling the council to purchase properties from owner occupiers and private landlords. In addition to being an effective method of increasing stock levels in high demand areas, acquisition costs are also less than costs associated with new build properties.
- Considering other innovative ways of delivering priorities providing efficient delivery and design, for example using off-site construction, collaboration with development partners, and design/mass customisation.

#### 1.6 Consultation and collaboration
The SHIP has been produced by the council’s Housing and Technical Resources in collaboration with colleagues from Community and Enterprise Resources (Planning and Regulatory Services, and Enterprise and Sustainable Development), Roads, Transportation and Fleet Services, Finance and Corporate Services, alongside the South Lanarkshire Health and Social Care Partnership (HSCP), and in consultation with the Scottish Government’s More Homes Team, Registered Social Landlords (RSLs) and private developers.

In addition, the draft SHIP was discussed with elected members at a special engagement and consultation session during its development and presented to the Corporate Management Team in August 2024 for discussion and approval, prior to progressing to Housing and Technical Resources Committee in November 2024.

#### 1.7 Equalities
The SHIP is a delivery plan for the affordable housing supply element of the Local Housing Strategy 2022-27(LHS).An Equalities Impact Assessment (EQIA) completed for the LHS found the strategy would have a positive impact on the people of South Lanarkshire, with no negative impacts identified for protected groups as identified within the Equality Act 2010.

A Fairer Scotland Duty Assessment (FSDA) was also completed for the LHS. The FSDA considers how public bodies can reduce inequalities of outcome caused by socio-economic advantage when making strategic decisions. The FSDA highlighted that the LHS will have a positive impact on particular equality groups which include: -

- Children and young people
- Older people
- People with disabilities or limiting life-long conditions
- Gypsy/Travellers
- People experiencing homelessness

The EQIA and FSDA undertaken in respect of the LHS provide reassurance that the strategy and other key documents it aligns with, including the SHIP, continue to positively impact on the people of South Lanarkshire. Both documents are published on the council’s website at www.southlanarkshire.gov.uk.

In addition, reflecting an update on internal processes in September 2024, the council also completed an Integrated Impact Assessment for the SHIP 2025-30. This identified that the document had a positive impact on tackling inequalities and poverty through enabling the additional provision of affordable housing.

#### 1.8 Strategic environmental assessment
As part of the development of the LHS, a full Strategic Environmental Assessment (SEA) was undertaken with the report submitted to the SEA Gateway and published online for consultation.

This assessment identified that the strategy, and other key documents it aligns with, would make an overall positive contribution toward local and national net-zero and decarbonisation targets through the direction of improvements to domestic buildings across South Lanarkshire.

The full Environmental Report developed through the SEA is published on the council’s website at www.southlanarkshire.gov.uk.

### 2. Context
National housing and related policies, including planning policies along with the wider UK policies and their impact on local housing markets, provide the strategic context within which the SHIP is developed.

#### 2.1 National strategic housing investment and delivery framework

##### 2.1.1 Housing to 2040
The Scottish Government’s long term housing strategy ‘Housing to 2040’ (2021), sets out a vision and principles which focus upon the vital role which good housing and homes play in supporting health, wellbeing, life chances and employment opportunities.

The visions and principles are set out in a route-map as follows:
- More homes in great places
- Affordability and choice
- Affordable warmth and zero emissions homes
- Improving the quality of all homes (which includes taking action to support those with long-term conditions and disabilities to live at home independently).

A long-term ambition has been set by the Scottish Government to deliver an additional 110,000 affordable homes by 2032, with at least 70% of these to be for social rent. The SHIP sets out the capacity to deliver 1,976 affordable homes in South Lanarkshire by 2030 to contribute to this.

A timeline of key actions has been set out by the Scottish Government to identify how each aspect of the ‘Housing to 2040’ strategy will be delivered. All relevant actions will be considered throughout the identification, design and construction of the sites identified within the SHIP 2025-30 as appropriate.

##### 2.1.2 Programme for Government
The Scottish Government published its’ latest Programme for Government in September 2024 setting out key priorities and ambitions for 2024/25. This included:

- Investing nearly £600 million in affordable housing in 2024-25. The majority of this will be directed at boosting social housing supply – keeping rents lower and benefitting around 140,000 children in poverty each year.
- This includes up to £40 million to bring existing homes into affordable use through acquisitions, and where appropriate also bring long term voids back into effective use.
- Committing £100 million to grow with institutional investment to at least £500 million, supporting the construction of around 2,800 mid-market rent homes.
- Providing £2 million in additional support to local authorities facing the most significant and sustained temporary accommodation pressures to maximise the use of existing housing stock and minimise turnaround times for vacant social homes.
- Work with local authorities and Registered Social Landlords to acquire suitable homes for key workers, where they are required, in rural and island communities by making available up to £25 million from the Affordable Housing Supply Programme to support the five-year Rural Affordable Homes for Key Workers Fund.
- Through our Housing Bill, introduced in March 2024 boost tenants’ rights and include provisions for long-term rent controls. We will bring forward amendments to the Bill that will clearly set out how rent increases will be capped in areas where rent controls apply, in a way that provides certainty for tenants while also encouraging investment. The Bill will place stronger duties on local authorities and other partners to prevent homelessness – including an emphasis on prevention through holistic support, with relevant bodies working together to provide assistance earlier to help people avoid the crisis of homelessness.
- Bring forward a Heat in Buildings Bill that is deliverable and affordable for households and businesses, setting the long-term direction of travel and, in turn, providing certainty to building owners and the supply chain.
- Conclude the review of our New Build Heat Standard in response to concerns raised regarding the use of woodburning stoves and bioenergy. We expect to conclude the review and make any agreed legislative amendments by December 2024.
- Tackling the challenge of unoccupied housing by updating guidance to encourage councils to focus their resources on homes that have been empty for longer than 12 months. We will also consult on modernisation of the compulsory purchase system to help deliver a wide range of projects in the public interest, including bringing empty properties back into productive use.

##### 2.1.3 Housing supply targets
Whilst the LHS five-year Housing Supply Targets (HST) for affordable and private housing are based on Housing Estimates and other Core Outputs of the Glasgow and Clyde Valley Housing Need and Demand Assessment (HNDA3) 2022, this analysis been updated in May 2024, therefore figures in the SHIP are reflective of the most recent update.

A HNDA is designed to give broad, long-term estimates of the number of additional housing units that may be required to meet existing and future housing need and demand. The HNDA also includes information on the operation of housing systems to help local authorities develop policies for management of existing housing stock and the provision of housing related services. The full HNDA3 can be found at www.clydeplan-sdpa.gov.uk.

HSTs are a policy-based interpretation of the HNDA outputs for the number of homes that may be delivered in the local authority area. They take account of a range of factors, as set out in National Planning Framework (NPF4) and Scottish Government HNDA Guidance. As a consequence, HSTs may be higher or lower than the housing estimates calculated in the HNDA.

The targets for South Lanarkshire are detailed in Table A below.

Table A: 2022-2027 housing supply targets
Tenure	Per year	Total
Affordable	250-300	1,250-1,500
Market (private)	700-750	3,500-3,750
All	950-1050	4,750-5,250

##### 2.1.4 Town centre regeneration
Alongside Community Planning partners, the council is working to identify regeneration opportunities across South Lanarkshire’s town centres, and a number of potential opportunities to increase the provision of affordable housing within town centres and utilise vacant sites or buildings have been identified. This approach is supported by policy direction on town centre living in NPF4 and aims to contribute to the council’s ambitions on sustainability and place-based solutions.

Whilst the majority of these opportunities will arise through the major longer-term redevelopment being progressed through dedicated masterplans for Hamilton and East Kilbride (as referenced at 3.3), consideration is also being given to smaller scaled sites across Rutherglen, Strathaven, Larkhall and Lanark town centres. Where delivery of these units is likely to be achieved during the timescale of the SHIP, sites have been noted in Table 1 as appropriate. (Appendix 1).

Ensuring appropriate content, both in terms of progressing the new and significant opportunity which exists in relation to affordable housing within town centres, and agreeing requirements for specific sites and broader town centre locations has been a key consideration for the SHIP 2025-30.

Any sites that are identified as potentially appropriate for inclusion in the SHIP will be subject to more detailed feasibility studies.

##### 2.1.5 Second homes
Making better use of existing housing stock in all tenures is a key element of the overall strategy for meeting growing levels of housing need. The council’s Executive Committee of 20th March 2024 agreed to the implementation of a 100% council tax surcharge on all second homes from 1st April 2024, with all additional revenue being used to benefit the council’s Affordable Housing Supply Programme.

Table 5.1 of the SHIP sets out the resources generated through Council Tax and Second Homes and reused to support affordable housing delivery across the South Lanarkshire Council programme. Figures for second home council tax levy will for the first time be reflected in the return for next year showing income generated in 2024/25.

##### 2.1.6 Empty homes
South Lanarkshire Council has a policy of setting a council tax increase of 100% on certain properties which have been empty for one year or more.

There is a dedicated South Lanarkshire Strategy and Policy Officer (Empty Homes) assisting property owners to bring their properties back into use. Referrals for this service are received from internal partners, Scottish Empty Homes Partnership (supported by Shelter Scotland) and from the public via an online form available on the council’s website. As of 3 September 2024, there is an active caseload of 81 properties which are currently being pursued.

The LHS sets out a target to bring 15 empty properties per year back into use. Assistance is provided to empty homes owners in the form of information, advice, and support in how to deal with the issues presented by empty homes, and the benefits to owners in occupying, renting out, or selling their empty properties. An internal working group meets on a recurring basis and is attended by officers from Building Standards, Environmental Services, Council Tax, Home Improve Service and Legal Services to address issues presented by empty homes and to develop a partnership approach in bringing properties back into use.

The table below sets out the how many empty homes have been brought back into use over the last three years.

Year	Total number of Homes	Empty 0-1 years	Empty 1-5 years	Empty 5-10 years	Empty 10+ years
2020/21	6	-	2	3	1
2021/22	15	-	3	3	9
2022/23	15	1	2	3	9
2023/24	28	7	9	3	9

##### 2.1.7 Climate change and sustainable housing development
A key objective in the delivery of the affordable housing supply programme is to ensure that the design principles achieve the standards required to help reduce the greenhouse gas emissions.

Through the LHS, the council and RSL partners will work to increase the proportion of their housing stock meeting the equivalent of EPC band B or above and explore opportunities to trial new technology to assist in meeting this standard.

The national Heat in Buildings Strategy (2021) places a requirement on local authorities to develop a new Local Heat and Energy Efficiency Strategy (LHEES) and associated Delivery Plan to:
- set out how the building stock (homes and non-domestic buildings) needs to change to meet national objectives, including achieving zero greenhouse gas emissions, and the removal of poor energy efficiency as a driver of fuel poverty;
- identify heat decarbonisation zones, setting out primary measures for reducing emissions, with a view to zones acting as a potential trigger for regulation in the future if required; and
- prioritise areas for investment, both private sector and through public delivery schemes, against national and local priorities. and any new affordable housing being delivered as part of the SHIP will take cognizance of the LHEES once developed.

South Lanarkshire’s LHEES was approved by the council’s Executive Committee on 26 June 2024 and can be viewed at www.southlanarkshire.gov.uk.

South Lanarkshire Council’s Sustainable Development and Climate Change Strategy 2022-2027 focuses on the themes of People, Place and Communities, the Natural Environment, and a Green Economy. The LHS makes a significant contribution to the Place and Communities theme, through work to improve the condition and energy efficiency performance of all housing, as well as minimising the impact of fuel poverty.

To this effect, all South Lanarkshire Council new-build homes are built to the Silver Greener Standard as set out in Section 7, Silver Level, of the 2011 Building Regulations in respect of both Carbon Dioxide emissions and Energy for Space Heating. A higher grant subsidy is available from the Scottish Government to help meet the cost of achieving this Standard. In addition, modern construction methods are utilised as far as possible to help minimise adverse environmental impacts.

Building new homes to these standards also contributes to the council’s wider contribution to the national Energy Efficient Scotland programme which seeks to raise the energy efficiency ratings of social rented domestic properties across Scotland to EPC band B by 2032.

##### 2.1.8 Community plan 2022-2032
The South Lanarkshire Community Plan brings together local and national public, private and community sector representatives to work together. The aim is to improve the lives and prospects of everyone in South Lanarkshire.

In the context of housing the plan focuses on providing good quality, suitable housing for everyone. Priority areas of action identified in the plan are as follows:
- We will increase affordable housing supply and improve access to and choice of housing options that suit people's needs
- We will work in partnership to improve housing quality and energy efficiency, whilst supporting a just transition to decarbonisation
- We will work in partnership to prevent and reduce homelessness and improve outcomes for those at risk of or who experience homelessness.

#### 2.2 Local Strategic Housing Investment and Delivery Framework

##### 2.2.1 South Lanarkshire local development plan 2
Adopted in April 2021 represents the council’s spatial policy for its area. It includes sites that are allocated for development as well as detailed policies on matters such as climate change, the green belt and rural area, housing, town centres and transport.
It is accompanied by other documents including Supporting Planning Guidance covering Developer Contributions, Renewable Energy, Electric Vehicle Charging Infrastructure and Development at a Dwellinghouse.
National Planning Framework 4 was published and adopted by the Scottish Government on 13 February 2023. It sets out 33 national planning policies which represent the Scottish Government’s long term spatial strategy for Scotland. These policies are used to assess planning applications and provide the direction for what the council’s Local Development Plan.
Local Development Plans (LDP) are to identify a Minimum All Tenure 10-year Housing Land Requirement (MATHLR). Through a plan-led approach sites are to be allocated in locations that are consistent with local living principles and an infrastructure first approach.

All new housing sites are to make provision for affordable homes where that meets an identified need. Affordable Housing is defined in NPF4 as ‘Good quality homes that are affordable to people on low incomes. This can include social rented, mid-market rented, shared-ownership, shared-equity, housing sold at discount (including plots for self-build), self-build plots and low-cost housing without subsidy.

Developer led sites are to include at least 25% affordable units although the LDP can set out locations and circumstances where this is not required. NPF4 also provides support for proposals involving residential development in town centres but will also guide delivery of additional housing supply in rural areas across South Lanarkshire whilst considering how the development will contribute towards local living and take into account identified local housing needs (including affordable housing), economic considerations and the transport needs of the development as appropriate for the rural location.

Planning have started work preparing LDP3.The plan when adopted (end of 2027) will set out how our places will look in the future including where new homes and work places could be built and the areas that will be protected. For further information and to have your say visit https://www.southlanarkshire.gov.uk/.

##### 2.2.2 Community growth areas land supply
South Lanarkshire has five community growth areas (CGAs) which will assist in meeting future housing need and demand arising from projected household growth. These areas are also key strategic projects for major infrastructure investment to be delivered through the City Deal. ‘Table B’ below sets out the remaining supply and capacity position, based on the draft 2023 Housing Land Audit.

Table B: Community Growth Areas (CGAs)
Community Growth Area	No of Sites	Remaining Capacity for development 2022-2027	Capacity for development post 2027	Total capacity across CGA
Carluke	3	81	0	81
East Kilbride	20	1095	602	1697
Larkhall/Ferniegair	5	380	132	512
Hamilton	12	369	1146	1515
Newton	6	286	204	490
Total	46	2211	2084	4295

The estimated CGA outputs reflect up-to-date assessment of current and future conditions and performance within the local housing market and the economy. Phases are under construction at all the CGA’s across South Lanarkshire.

The SHIP has identified potential affordable housing opportunities across CGA sites over the five-year period. Delivery will be determined by the rate of development linked to improvements in the housing market as well as capacity within the affordable housing budget at such times as sites become available. The council continues to work with key partners involved in the CGAs to consider options for securing delivery of new affordable housing taking account of changes in funding.

##### 2.2.3 Local housing strategy
South Lanarkshire’s Local Housing Strategy covers the five-year period from 2022 to 2027 and is subject to annual review. Closely linking to other council and partner strategies and plans, the LHS also aligns with priorities of people, progress and planet contained within the South Lanarkshire Community Plan.

The strategy contains eight outcomes to improve the access to, and quality of, affordable housing in South Lanarkshire:
- Increase overall housing supply and improve access to and choice of housing options that suit people’s needs which they can afford and sustain.
- Private landlords and tenants are supported to ensure renting remains a sustainable housing option that meets all required standards.
- Housing quality and energy efficiency are improved, with advice and support provided to building owners and tenants to help them achieve the required standards.
- More homes are heated through decarbonised sources and renewable energy supply opportunities are explored.
- People with particular needs are better supported to live independently within the community in a suitable, sustainable home.
- Prevent homelessness occurring and significantly reduce homelessness.
- People who experience homelessness are provided with suitable temporary accommodation as required and are supported to move to settled accommodation that meets their needs as quickly as possible.
- Housing sustainability is improved in priority areas and settlements and people are encouraged to be part of their local community.

##### 2.2.4 Housing need and demand assessment (HNDA)
HNDA3 sets out a broad, long-term estimate of the number of additional housing units that may be required to meet the existing and future housing need and demand between 2022 and 2040. The HNDA takes account of projected population change including an ageing population, changing household composition patterns, and inward migration and estimates a need for an additional 9,258 to 10,650 dwellings across South Lanarkshire by 2040.
Housing Supply Targets within the LHS (as outlined at 2.1.3) consider HNDA3 analysis which continues to show the need for affordable housing to meet need across all four Housing Market Areas in South Lanarkshire.

### 3. Meeting housing need and improving quality of life
Aligning to the relevant national and local housing strategies and policies, the key focus when allocating affordable social rented housing is to respond to local needs and demands by ensuring that:
- those assessed as being in most need are prioritised for housing
- best use is made of available housing stock within South Lanarkshire
- the allocation of housing contributes towards the achievement of balanced and sustainable communities

Of all social rented stock in South Lanarkshire’s over 91% is accessible through HomeFinder, the South Lanarkshire common housing register, where the council and participating RSL partners have agreed a single application process and common assessment of housing need.

#### 3.1 South Lanarkshire Council’s programme
Established by the council’s Executive Committee on 30 November 2022, the latest Home+ Programme has a target to deliver 1,300 additional homes for the council by 31 March 2027.

The council’s new build supply meets the Housing for Varying Needs (HfVN) standards featuring barrier free internal spaces, energy efficient and high-quality standards.

The general needs category of housing being developed comprises a range of property types, including terraced and semi- detached homes designed to achieve a degree of flexibility to suit people of different abilities and needs. Their specification includes a wider staircase allowing for the installation of a chairlift, downstairs toilet and walk in shower or space provided for future installation of a shower for ambulant disabled household members as needs arise. Larger sized semi-detached properties (four bedrooms or more) feature a downstairs bedroom/s and bathroom aimed at addressing the needs of households with a disabled family member.

The particular needs or amenity category comprise semi-detached bungalows, cottage flats and lift access flats for older and ambulant disabled people. Wheelchair user homes can be adapted to suit the particular needs of a household having been designed to HfVN wheelchair user “basic” standards, including additional “desired” features where required.

#### 3.2 Registered social landlords (RSL) completions
RSL partners participating in the affordable housing supply programme have made a significant contribution towards meeting a wide range of housing needs and to the Scottish Government’s affordable housing target.

Over the past 12 months however there has been a significant reduction in the proposed development from RSL’s across Scotland, with the number of sites included in the SHIP reducing or development timescales slowing. Despite this, the council remain committed to working with RSL’s who are keen to develop in South Lanarkshire and aims to support them as much as possible to ensure sites they bring forward are achieved.

#### 3.3 Private housing completions
Private housing developments continue to progress at a good pace across South Lanarkshire, with over 3,500 completed since 2021.

#### 3.4 Homelessness and rapid rehousing transition plan (RRTP) 2019-2024
Addressing homelessness is a key priority of the LHS and the South Lanarkshire affordable housing supply programme. The RRTP, co-produced with a wide range of partners sets out a strategic approach to addressing homelessness, outlined in five high priority objectives and articulated in the associated actions.
- Preventing homelessness occurring and significantly reduce homelessness
- Significantly reduce time spend by households in temporary accommodation and minimise moves before moving to a settled home
- Improve and increase the provision of housing support for households to live independently within communities
- Expand the scope and capacity of our Housing First approach to be the first response for households with multiple complex needs
- Enhance integration of partnership working and imbed RRTP through a whole systems approach

The Market Purchase Scheme targets specific properties to support actions relating to the RRTP, including replacing housing stock where a temporary tenancy is converted or ‘flipped’ to a permanent home. In addition, a significant proportion of affordable social rented homes are allocated to homeless households to support targets set out within the RRTP. The level of lets allocated to homeless households as a result of the affordable housing supply programme is monitored and reported.
The fifth annual review of the RRTP was undertaken during 2023/24 and will be reported to Housing and Technical Resources Committee in September 2024. The review notes that 2023/24 has again proven an extremely challenging year in terms of maintaining progress, there was no sign of abatement in the significant increase in the levels of homelessness experienced in South Lanarkshire over the last two years. The extremely challenging circumstances are not affecting South Lanarkshire in isolation but are mirrored by trends being experienced across Scotland.
South Lanarkshire remains a top performing local authority, however over the last two years there has been a concerning downturn comparing 2021/22 performance to year end 2023/24. Whilst the increase in demand reduced over the last year, this is in the context of comparison against 2021/22 where demand rose sharply in the final months of 2022/23.

Against two measures of homelessness within the RRTP, the council experienced: -

- a 28% increase in the number of people applying to the council for assistance due to homelessness
- a 101% increase in the backlog of urgent need homeless households awaiting housing

In reviewing the fifth and final year of the RRTP the changing environment in which partners operate was noted, not least the national spike in homelessness, the cost-of-living crisis and wider increasing demand and pressures in the housing system, including from humanitarian programs. This contributed to the council, as with other local authorities facing similar pressures, declaring a housing crisis earlier in 2024.
The commitment to preventing and alleviating homelessness has been a continuing focus throughout the 5 years of the RRTP along with other key Council and partner strategies. Although the RRTP has now ended, it has been replaced by the Strategic Homelessness Plan that enables coordination of services and targeting of resources to tackle continuing demand for housing.

#### 3.5 South Lanarkshire’s progressive housing framework
South Lanarkshire’s Progressive Housing Framework has been developed in partnership between Housing and Technical Resources and the South Lanarkshire University Health and Social Care Partnership to respond to people’s changing housing, support and care needs over the course of their lives, prioritising ways of working that promote independent living within local communities.
The Framework sets out how the partners will contribute to the delivery of shared strategic outcomes including:
- The commitment made in the Local Housing Strategy 2022-27 to ensure that people with particular needs are better supported to live independently within the community in a suitable and sustainable home (Local Housing Strategy 2022-27 Outcome 5).
- The commitment made in the Strategic Commissioning Plan 2022-25 that people are able to live, as far as reasonably possible, independently at home or in a homely setting in their community (Strategic Commissioning Plan 2022-25 Outcome 2).
The Progressive Housing Framework is built around three key outcomes:
- People can stay in their own home where it is appropriate to their needs and circumstances.
- People who require to move are assisted and support to move to housing which meets their needs and aspirations.
- More and a wider range of homes are delivered through the council’s Affordable Housing Supply Programme to meet people’s needs as their lives and health circumstances change over time.
Central to the delivery of the Framework are:
- The implementation of the Home and Health Assessment, where housing and health professionals carry out a joint assessment of housing and health needs to identify whether an applicant can be supported to stay in their current accommodation or be prioritised to move to another home due to their specific needs.
- The embedding of a joint approach to delivering more suitable homes to meet local health and care needs, including the joint identification and planning of Progressive Housing sites and the requirement for specialist housing types such as technology enabled properties or Extra Care housing, and the consideration of any housing or site design elements that would support particular needs within the site and aid both mobility and accessibility.
Progress in delivering the Progressive Housing Framework will be monitored through the existing annual review arrangements for the Strategic Commissioning Plan and Local Housing Strategy.
#### 3.6 Wheelchair user housing targets
Scottish Government guidance MHDGN 2024/01 recommends setting wheelchair housing targets within the LHS to support the delivery of more wheelchair user housing. This is a key housing action in ‘A Fairer Scotland for Disabled People’ delivery plan.

Adaptations to existing and new supply of social housing contribute to increasing the supply of fully wheelchair user homes, though these are a small percentage of all housing supply. An important priority for the LHS is for housing and health and social care partners to work together with stakeholders to identify the extent of need for additional wheelchair user housing in South Lanarkshire and look to opportunities through the Strategic Housing Investment Plan and via the Affordable Housing and Housing Choice Supplementary Planning Guidance, to increase fully wheelchair user housing supply.

As per the LHS 2022-27 a target of 10% wheelchair accessible units has been set for all new-build social housing development and 8% for new private housing developments. This will be kept under review as part of the LHS annual review process, analysis of demand and discussions with partners and developers.

#### 3.7 Larger homes
The majority of the council’s existing stock is comprised of two and three apartment accommodation following the disproportionate loss of larger size homes which occurred through the operation of the Right to Buy Scheme.

Development of the sites identified in the SHIP 2025-30 will include provision for larger homes as required, with the council utilising a range of data and liaising with housing management teams across each area of South Lanarkshire to ensure that site design and the proposed housing mix and property size reflects needs and local circumstances.

In addition, the council will continue to consider the use of its Market Purchase Scheme to meet specific housing needs, including those of large families which cannot readily be met through existing stock.

#### 3.8 Gypsy/Travellers
South Lanarkshire Council owns and manages two Gypsy/Traveller sites with 18 pitches at Shawlands Crescent in Larkhall, and 6 pitches at Springbank Park, East Kilbride.

The LHS 2022-27 builds on the significant progress made during the last LHS through actions to assess accommodation need and demand of Gypsy/Travellers in South Lanarkshire, as well as continuing to implement significant improvement projects from the two site masterplans, developed in conjunction with current site residents.

#### 3.9 Veterans and the armed forces community
Recognising the need to ensure suitable accommodation options exist for veterans of the armed forces within South Lanarkshire, through the LHS the council will work with specialist veteran organisations to understand what type of accommodation would be appropriate and where this should be located to ensure veterans have access to the accommodation and support they need.

Opportunities for new homes for Veterans and members of the armed forces community will also be progressed through the SHIP 2025-30.

#### 3.10 Care experienced young people
The LHS commits to the delivery of South Lanarkshire’s ‘Promise’ to Care Experienced young people supporting their transition to independent living. Recognising this commitment, the council will complete a review of affordable housing options tailored to care experienced children and young people which aims to ensure services and accommodation options are focussed on their needs.

#### 3.11 Child poverty
The fifth South Lanarkshire Local Child Poverty Action Report (LCPAR) will be approved by the Community Planning Partnership Board by December 2024 and continues to focus on tackling the three main drivers of child poverty: income from employment; costs of living; income from social security and benefits in kind.

Within the ‘reducing the cost of living’ section of the report, there are a range of actions relating to the supply of good quality, affordable housing, including:
- Reducing the costs of housing for families including energy costs;
- Investment to increase new affordable housing supply;
- Preventing and reducing homelessness for households, including families with children and young people.

In terms of new affordable housing, a key objective of the design principles is to help reduce the cost of living. A primary factor is location, ensuring housing developments are close to amenities helping to minimise transport costs as most facilities will be within walking distance. By building all new council homes to the Silver Greener Standard, tenants will also benefit from reduced energy costs.

### 4. SHIP 2025-2030 delivery

#### 4.1 SHIP tables and development priorities
The SHIP tables set out a list of 60 projects (including annual acquisitions) with an estimated total capacity for the delivery of up to 1,995 additional affordable homes over the five-year period to March 2030.These include priority projects rolled forward from the previously approved SHIP, projects with current SLPA funding commitments and new sites. The programme has been developed in consultation with key developer partners and reflects key national and local strategic issues of material consideration including negotiations with private developers in relation to specific development proposals.

A breakdown of the proposed distribution of the new build affordable housing units across the four housing market areas is set out below.

Table C: Combined five-year affordable housing units by Housing Market Area

Clydesdale	East Kilbride	Hamilton	Rutherglen/ Cambuslang	OMP (all areas)	South Lanarkshire
164	614	541	346	330	1,995
8%	30%	27%	17%	17%	100%

#### 4.2 Site prioritisation criteria
New sites are prioritised for inclusion in the SHIP based on a number of key factors and associated strategic issues of material consideration. All sites are assessed based on the agreed criteria and depending on the outcome, they are categorised, as high, medium or low priority. An outline of the assessment approach agreed with relevant developer partners is set out in Table D.

Table D: Site assessment approach
Key factors	Material Considerations
Site location	LDP2 housing land sites/windfall sites regeneration/proximity to other sites under development and services
Tenure mix	LHS priority tenure: social rented/mid-market/shared equity/ localised housing pressure analysis to inform demand/house types
Needs category	General needs/older people/ wheelchair user/ homeless households/Gypsy/Travellers
Sustainable development	brownfield/greenfield/conservation/flood zone EESSH2 specification/digital inclusion
Development constraints	Ownership/abnormals/access/ infrastructure deliverability in relation to timescales

Development sites have to score positively on all key factors to be included in the SHIP. Priority categories of high, medium and low are assigned depending on whether the development proposal contributes to outcomes as identified at national and local levels. Key strategic issues considered at site prioritisation stage are highlighted in the Material considerations column of Table D above based on the best information available at the time of preparing the SHIP. This enables investment to be targeted to priority developments which will best meet local needs and identified LHS outcomes within the SLPA timeframe in the event that the investment is constrained to the minimum RPA. The final output will be subject to a detailed development assessment on the viability of each site as well as the level of grant funding resources available over the plan period.

Subject to funding availability and unforeseen abnormal site constraints, the plan is realistic in terms of estimated site start dates.

Mid-market rent, shared equity and low cost home ownership may form part of an overall procurement package for each development to facilitate cost effective delivery of affordable housing for rent. To achieve this, the council will continue to work closely with the Scottish Government and our partners in the public and private sector to develop alternative funding sources and delivery mechanisms and maximise implementation of this SHIP particularly in the major Community Growth Areas.

#### 4.3 Financial resources
The principal sources of funding for the council’s programme come from contributions made by the council from Prudential Borrowing, the Scottish Government’s Affordable Housing Supply Programme (AHSP), Private Developer Contributions and the council Tax levy on second and empty homes. AHSP is available for various types of affordable housing including social rent comprising new build and market purchases, mid-market rents and Low-cost Initiative for First Time buyers (LIFT) shared equity schemes delivered by the council or RSLs and in some cases, in partnership with private developers.

The most recent More Homes Division benchmark figures for affordable housing were published in June 2023 with the baseline benchmark set for local authorities at £83,584 (3-person equivalent), with the option to apply additional funding for specific items such as net zero heating, home working stations, amongst others, where there is an increase to the specification of the properties. Including all additional items has the potential to increase the benchmark figure to £104,394 per unit.

The council and RSL’s will make applications for grant funding under the programme following financial assessment to confirm that individual development sites are in alignment with benchmark levels and are affordable for the applicant.

In December 2023 the council were notified that the previously confirmed RPA’s for 2024/25 and 2025/26 were no longer confirmed and that a reduction in the national budget was anticipated. The More Home Division of the Scottish Government then advised the council in May 2024 in relation to Resource Planning Assumptions further to March 2025, which would cover the timescale for the SHIP 2025-30.

The correspondence noted national capital resources available for future RPAs will depend on future budget decisions by the Scottish Parliament and could therefore not be confirmed, however carry-forward limits for the next three years should be implemented to aid programme management. These have set at 80%, 60% and 40% of the 2024/25 RPA of £22.834m.

Despite the implementation of the carry-forward limits, the Scottish Government advised that for wider planning purposes, the SHIP should continue to follow existing guidance in relation to future year grant assumptions. In the absence of confirmed RPA the assumptions are to continue at the same level as the latest confirmed year (in this case 2024/25), with a 25% slippage factor applied.

Based on this, Table E below summarises the RPA assumptions between 2025 to 2030:

Table E: South Lanarkshire’s Resource Planning Assumptions (RPA)
Financial Year	Scottish Government RPA (£0.0m)	SHIP Planning Assumptions RPA + future year capacity (£0.0m)*
2025/26	£22.834	£28.542
2026/27	£22.834	£28.542
2027/28	£22.834	£28.542
2028/29	£22.834	£28.542
2029/30	£22.834	£28.542

* RPA + 25% slippage factor applied as per MHDGN 2024/01

#### 4.4 South Lanarkshire Council contributions
The council’s key funding source is Prudential borrowing, which is approved as part of its annual budget setting process prior to the new financial year commencing.

#### 4.5 Private developer contributions
NPF4 Policy 16 Quality Homes states that “Proposals for market homes will only be supported where the contribution to the provision of affordable homes on a site will be at least 25% of the total number of homes, unless the LDP sets out locations or circumstances where: i.e. a higher contribution is justified by evidence of need, or ii. a lower contribution is justified, for example, by evidence of impact on viability, where proposals are small in scale, or to incentivise particular types of homes that are needed to diversify the supply, such as self-build or wheelchair accessible homes.

SHIP Table 3 sets out developer contribution commuted sum payments received to date, that will be used to support the delivery of the SHIP over the five-year programme.

#### 4.6 Organisational capacity
South Lanarkshire has a good track record of innovative joint working and delivery and will continue to work collaboratively with the Scottish Government, RSLs and private sector partners, making best use of available resources to increase the supply of affordable housing and contribute to meeting priorities set out within this SHIP.

#### 4.7 How to comment on the SHIP
For more information or if you want this information in a different format or language, please phone StratSupAdm@southlanarkshire.gov.uk

If you need this information in another language or format, please contact us to discuss how we can best meet your needs. Phone 0303 123 1015 or email equalities@southlanarkshire.gov.uk
### Table 1 - Development priorities years 1 to 5 (2025-2030)
HMA	Site No.	Site Address	Led by	Total Units	Priority
Cambuslang/Rutherglen	1	Cairnswell Avenue, Cambuslang	SLC	44	High
	2	Dale Avenue, Cambuslang	SLC	17	High
	3	Shieldaig Drive, Rutherglen	SLC	16	High
	4	Central Rutherglen Site (PH)	SLC	12	Medium
	5	Central Cambuslang Site (PH)	SLC	12	Medium
	6	Fernbrae Avenue / Ryan Way, Rutherglen	SLC	12	Low
	7	Rutherglen Road, Rutherglen	SLC	50	Low
	8	New Road, Cambuslang	SLC	44	Low
	9	Duchess Road, Rutherglen	SLC	46	Low
	10	Main Street, Rutherglen	SLC	40	Low
	11	Dalmarnock Road, Rutherglen	Thenue HA	33	Medium
	12	Montford Avenue, Rutherglen	Loretto HA	20	Low
Clydesdale	13	Priority Avenue, Lesmahagow	SLC	17	High
	14	Central Lanark (PH)	SLC	12	Medium
	15	Market Road, Biggar	SLC	20	Low
	16	Goremire Road, Carluke (Phase 1)	Link HA	43	Medium
	17	Goremire Road, Carluke (Phase 2)	Link HA	44	Medium
	18	Ladyacre Road, Lanark	West of Scotland HA	28	Low
East Kilbride	19	Jacktonhall, Borthwick Drive, Jackton	SLC	40	High
	20	Kittoch St, East Kilbride	SLC	12	High
	21	Glasgow Road, Strathaven	SLC	9	High
	22	Westwoodhill Phase 1, East Kilbride (PH)	SLC	64	High
	23	Westwoodhill Phase 2, East Kilbride (PH)	SLC	35	High
	24	East Kilbride Town Centre Phase 1 (PH)	SLC	60	Medium
	25	Eaglesham Road, Jackton	SLC	40	Medium
	26	Calderwood Road, East Kilbride	SLC	25	Medium
	27	Alberta Avenue, East Kilbride	SLC	20	Medium
	28	Newhouse Road / Bennet Drive, Jackton	SLC	56	Medium
	29	Newlands Road, Jackton	SLC	46	Low
	30	Central East Kilbride Site	SLC	12	Low
	31	Thornton Farm, Redwood Drive, Jackton	SLC	22	Low
	32	Dashwood Road, Jackton	SLC	36	Low
	33	East Kilbride Town Centre, Phase 2	SLC	48	Medium
	34	Bosfield Corner, East Kilbride	East Kilbride HA	18	Medium
	35	Carnegie Hill, East Kilbride	East Kilbride HA	25	Medium
	36	Rochester Avenue, Jackton	Loretto HA	46	Medium
Hamilton	37	Brackenhill Farm, Hamilton	SLC	49	High
	38	Reid St, Hamilton	SLC	24	High
	39	Backmuir Road, Hamilton	SLC	24	High
	40	Watson St, Larkhall (PH)	SLC	19	High
	41	Main St, Blantyre	SLC	12	High
	42	Almada Street, Hamilton	SLC	75	Medium
	43	Carlisle Road, Hamilton	SLC	22	Low
	44	Hamilton Town Centre (Phase 1)	SLC	12	Low
	45	Larkhall CGA	SLC	20	Low
	46	Hamilton Town Centre (Phase 2)	SLC	30	Low
	47	Mill Road, Hamilton	SLC	6	Low
	48	Morris Street, Hamilton	SLC	6	Low
	49	Douglas Street, Hamilton	Clyde Valley HA	21	High
	50	Raploch Street, Larkhall	West of Scotland HA	21	High
	51	Grier Place, Larkhall	West of Scotland HA	47	Low
	52	Wellhall Road Rd, Hamilton	Link HA	59	Low
	53	Torheads Farm, Hamilton	Clyde Valley HA	54	Low
	54	Bothwell Road, Hamilton	Clyde Valley HA	40	Low
Market Purchase Scheme	55	MPS 2025/26	SLC	90	High
	56	MPS 2026/27	SLC	60	High
	57	MPS 2027/28	SLC	60	High
	58	MPS 2028/29	SLC	60	High
	59	MPS 2029/30	SLC	60	High
			Total	1,995

### Table 2 - Council tax on second and empty homes (£0.000m)
Year	Tax raised or in hand	Tax used to support affordable housing	Tax carried forward to subsequent years
2017/18	£0.42	£0.42	0
2018/19	£0.46	£0.46	0
2019/20	£0.46	£0.46	0
2020/21	£0.47	£0.47	0
2021/22	£0.54	£0.54	0
2022/23	£0.65	£0.65	0
2023/24	£0.00	£0.00	0

### Table 3 - Developer contributions (£0.000m)
Year	Sum raised or in hand	Sum used to assist housing	Sum carried forward to subsequent years
2017/18	£0.71	£0.45	£0.30
2018/19	£1.19	£0.71	£0.48
2019/20	£2.54	£1.66	£0.88
2020/21	£1.44	£0.44	£1.06
2021/22	£2.40	£1.34	£1.06
2022/23	£2.39	£0.29	£2.03
2023/24	£2.54	£0.00	£2.54